| Customer | EEA |  |
| --- | --- | --- |
| Project name | SC 57032 New website for the Reporting Obligations Database (ROD) - JAVA MVC Development |  |
| Document | Deployment plan |  |

| Date and version | Signature |
| --- | --- |
| 12th of April 2018 | Yoly Carrasco ycarrasco@bilbomatica.es Javier Robles jrobles@bilbomatica.es Mikel Santamaria msantamaria@bilbomatica.es Natalia Orio norio@bilbomatica.es |

# Table of contents

1	Introduction	3

1.1	Purpose	3

1.2	Audience	3

2	ROD3 database deployment	4

2.1	Resources required	4

2.2	Deployment procedure	4

2.3	Files to be delivered	4

2.4	Deployment verification	4

3	ROD3 Web deployment	5

3.1	Deployment process	5

3.2	Files to be delivered	6

3.3	Deployment procedure	6

3.4	Deployment verification	6

# Introduction

This document represents a deliverable of the deployment plan and outlines the scope, approach and execution planned for the deployment of the “New website for the Reporting Obligations Database” software development within Specific Contract 3322/B2017/EEA.57032.

## Purpose

The purpose of the Deployment Plan document is to define a deployment plan for the software application/system. This document contains detailed resource, technical, and support information necessary for successful deployment of the software application/system.

## Audience

The intended audience of this document is the IT department of EEA and consultant responsible of the deployment and maintenance of the new ROD3 application.

# ROD3 database deployment

This section refers to the needs and process required for the deployment of the ROD3 database.

## Resources required

Backup of ROD application database, the one currently deployed in production.

## Deployment procedure

The deployment procedure of the database is as follows:

- Configure ROD3 application to point out to the ROD backup / or create a new instance of ROD3 pointing out to the backup

- Run ROD3 application.

- Liquidbase will be executed automatically and the database will be updated with the last changes

## Files to be delivered

The needed files for the deployment are:

- Database backup: XML files

- ROD3 application.  https://github.com/eea/eionet.rod3

## Deployment verification

After the deployment, the final test will be done by developers checking the database structure and the changes defined in the Technical Annex.

In the event of a failure of the deployment, the restore of the old database is required following the same steps described in 1.2 deployment procedure but using the old database structure.

# ROD3 Web deployment

This section refers to the needs and process required for the deployment of the ROD3 web application.

## Deployment process

The following picture depicts the proposed schema for the deployment process:

Bugs?

Acceptance

test

Figure 1 – Deployment process

Every change in the source code will be uploaded into the Github with a comment indicating the issue the modification corresponds to. Besides, developers, testers and functional analysts will add comments that detailing the causes and conclusions of every issue.

Also, in the Github a new tag will be created for every major release delivered to ROD3. This constitutes a guarantee that the source code could be rolled back to a previous version.

## Files to be delivered

Source code in Github: https://github.com/eea/eionet.rod3

## Deployment procedure

For a successful deployment the following steps must be followed:

Jenkins /Docker

- Collect all the updated source files and the updated SQL statements/scripts from Github.

- Compile source code

- Execute test

- Generate war file (rod.war)

- Deployment war file

- Generate Docker image

Jenkins /Coverage

- Code Analisys

- Static code test (FindBugs AND PMD Analysis)

## Deployment verification

When deployment operations were considered finished, test team should execute the Test sets against new deployed application in production. Developers and testers will select the test cases to be included in the Acceptance Test sets during the development process and previous testing phases. Selected test cases will be selected attending these criteria:

- Test cases to assure that new functionalities or fixes have been deployed

- Test cases to assure that all the critical features of the application work properly.